SERVICE FLOW

An AI-Powered Internet Service Help-Desk Triage Agent

BY

GROUP F

|  | NAME | STUDENT NUMBER | REGISTRATION |
| --- | --- | --- | --- |
| 1 | Buyinza Samuel | 2300707787 | 23/U/07787/PS |
| 2 | Bahati Brenda Kizito | 2300707321 | 23/U/07321/EVE |
| 3 | Aruho Priscillah | 2300724960 | 23/U/24960 |
| 4 | Andimashimwe Rhoda | 2300725067 | 23/X/25067/PS |
| 5 | Nuwahereza Dennise | 2300716238 | 23/U/16238/PS |

Contents

1. Project Charter	3

1.1 Project Title	3

1.2 Project Overview	3

1.3 Problem Statement	4

1.4 Target Users	4

1.5 Current Pain Points	4

1.6 Proposed AI-Native Solution	4

1.7 Why AI is Appropriate	4

1.8 Scope	5

1.9 Out of Scope and Safety Boundaries	5

1.10 Assumptions	5

1.11 Constraints	5

1.12 Success Criteria	5

1.13 Minimum Proposal Statement	6

1.14 Expected Outcome	6

2. User Stories and Acceptance Criteria	7

User Story 1: Report an Internet Service Problem	7

Acceptance Criteria	7

User Story 2: Classify the Reported Problem	7

Acceptance Criteria	7

User Story 3: Retrieve Relevant Troubleshooting Guidance	7

Acceptance Criteria	7

User Story 4: Check Service or Outage Status	7

Acceptance Criteria	7

User Story 5: Ask for Missing Information	7

Acceptance Criteria	8

User Story 6: Receive an Appropriate Next Action	8

Acceptance Criteria	8

User Story 7: Create a Support Ticket	8

Acceptance Criteria	8

User Story 8: Track the Active Support Case	8

Acceptance Criteria	8

User Story 9: Remember Justified Case Information	8

Acceptance Criteria	8

User Story 10: Maintain Safe and Controlled Operation	9

Acceptance Criteria	9

3. AI Boundary Matrix	10

Explicitly Approved AI Actions	11

Actions Reserved for Deterministic Software	11

Actions Requiring Human Control	11

Prohibited Actions	12

Boundary Principle	12

4. Initial Architecture / Context Diagram	13

4.1 Component Responsibilities	13

4.2 Architecture Boundary	14

# 1. Project Charter

## 1.1 Project Title

ServiceFlow: An AI-Powered Internet Service Help-Desk Triage Agent

## 1.2 Project Overview

Internet service customers frequently experience problems such as complete loss of connectivity, slow internet speeds, intermittent connections, and router or modem-related issues. When such problems occur, customers often need assistance in determining the nature of the problem and whether it can be resolved through basic troubleshooting or requires escalation to technical support.

ServiceFlow is a bounded AI-powered help-desk triage system designed to assist internet service customers in reporting and troubleshooting service problems. The system will interpret a customer's problem description, classify the issue, retrieve relevant troubleshooting guidance from an approved knowledge base, check a simulated network or outage status, and determine an appropriate next step. Where the problem cannot be resolved, the system may create and route a simulated support ticket for human follow-up.

## 1.3 Problem Statement

Internet service providers receive customer complaints including no internet connection, slow connectivity, unstable connections and equipment-related problems. Initial support requires identifying the issue, checking whether a known outage exists, providing appropriate guidance and escalating unresolved cases. These activities can be repetitive and time-consuming, while a general-purpose AI chatbot may hallucinate service status or take actions outside its authority. A controlled AI-assisted system is therefore needed to triage problems using approved knowledge and explicit software tools while maintaining clear operational limits.

## 1.4 Target Users

Primary users are internet service customers experiencing connectivity or service-related problems. A secondary user is the help-desk or technical support officer who receives and follows up on escalated support tickets.

## 1.5 Current Pain Points

Customers may not know whether a problem is caused by their equipment or a wider outage.

Common troubleshooting requests are repetitive for support staff.

Customers may receive inconsistent or generic guidance.

Customers may be uncertain whether a known service disruption exists.

Escalated cases may contain incomplete information.

Unresolved cases may experience delays before appropriate routing.

## 1.6 Proposed AI-Native Solution

A customer describes an internet problem in natural language. The AI interprets and classifies the issue, retrieves relevant guidance from an approved knowledge base, and may request a simulated service-status check. Based on retrieved evidence and approved tool results, the system may provide troubleshooting guidance, ask for missing information, report a simulated known outage, or create and route a simulated support ticket. The system operates within predefined actions, permissions and limits rather than as an unrestricted autonomous agent.

## 1.7 Why AI is Appropriate

- Understanding differently worded natural-language service complaints.

- Classifying supported issue categories.

- Retrieving and synthesizing relevant troubleshooting information.

- Identifying missing information needed to continue a case.

- Selecting among approved next actions within a bounded workflow.

- Generating a clear case summary for escalation.

AI will not be responsible for authoritative service-status data, authorization decisions or direct control of network infrastructure.

## 1.8 Scope

The initial scope covers no internet connection, slow internet, intermittent connectivity, router or modem-related problems, and known or simulated service outages. The system will use a controlled knowledge base and approved tools for checking simulated service/outage status and creating/routing simulated support tickets. Data will consist of public service-help content where appropriate and team-created or synthetic incidents, outage records and support-ticket data.

## 1.9 Out of Scope and Safety Boundaries

- Direct control of routers, network devices or infrastructure.

- Automatic service disconnection or reconnection.

- Network configuration changes.

- Arbitrary system command execution.

- Unauthorized access to confidential customer information.

- High-impact actions without human approval.

- Claims of outages without evidence from approved status data.

## 1.10 Assumptions

- A controlled troubleshooting knowledge base can be created and maintained.

- Synthetic or simulated outage and service-status records will be available.

- Users provide a basic description of their problem.

- An approved foundation model is accessible.

- Simulated status and ticketing tools are available for testing.

- Human support staff remain responsible for escalated cases.

## 1.11 Constraints

- Eight-week academic timeline.

- Limited access to real ISP infrastructure and customer data.

- Use of synthetic or public data instead of confidential information.

- Limited computing, API and model-access resources.

- Need for bounded, explainable AI behavior.

- Need for controlled evaluation and safety mechanisms.

## 1.12 Success Criteria

1. Correctly interpret and classify common supported internet problems.

2. Retrieve relevant information from the approved troubleshooting knowledge base.

3. Provide grounded responses and handle unsupported questions appropriately.

4. Use the simulated service-status tool correctly when required.

5. Request missing information when necessary.

6. Create and route a simulated ticket when escalation conditions are satisfied.

7. Operate through a bounded multi-step workflow with approved tools and stop conditions.

8. Maintain explicit state for an active support case.

9. Implement one justified persistent-memory capability.

10. Prevent unauthorized and prohibited actions.

11. Produce useful workflow traces or logs.

12. Support evaluation using normal, edge, failure and adversarial scenarios.

## 1.13 Minimum Proposal Statement

Our system helps internet service customers triage and report connectivity problems through a guided, AI-assisted workflow. AI is used for understanding and classifying user-reported issues, retrieving relevant troubleshooting information from an approved knowledge base, and selecting among approved next actions. Deterministic software remains responsible for data validation, service-status retrieval, authorization, ticket creation and workflow limits. The agent may use approved tools to search the troubleshooting knowledge base, check simulated service or outage status, and create or route a support ticket, but may not remotely control infrastructure or automatically disconnect, reconnect or modify any service. We will build and evaluate the system using public service-help content together with team-created or synthetic service incidents, outage records and support-ticket data.

## 1.14 Expected Outcome

By the end of the eight-week project, ServiceFlow is expected to demonstrate a small but credible AI-native and agentic application that progresses from a foundation-model capability to a grounded system using retrieval, approved tools and a bounded multi-step workflow. Deterministic software and human operators will retain control over service data, authorization and higher-impact actions.

# 2. User Stories and Acceptance Criteria

## User Story 1: Report an Internet Service Problem

As an internet service customer, I want to describe my internet problem in my own words, so that the system can begin assisting me.

### Acceptance Criteria

The system shall allow a natural-language problem description.

The system shall validate that a description has been provided.

If the description is missing or insufficient, the system shall request additional information.

The description shall be associated with the active support case.

## User Story 2: Classify the Reported Problem

As an internet service customer, I want the system to identify the type of problem I am experiencing, so that I can receive relevant assistance.

### Acceptance Criteria

The system shall classify supported problems such as no connection, slow connection, intermittent connection, router/modem problem or possible outage.

If classification is uncertain, the system shall ask for clarification or provide a safe escalation path.

The system shall not invent a service status or technical cause without supporting information.

## User Story 3: Retrieve Relevant Troubleshooting Guidance

As an internet service customer, I want relevant troubleshooting guidance, so that I can attempt safe and appropriate steps before escalation.

### Acceptance Criteria

The system shall retrieve relevant information from the approved knowledge base.

Responses shall be based on retrieved information when relevant evidence exists.

The system shall handle missing knowledge without fabricating an answer.

The system shall not provide unsafe or unauthorized infrastructure-control instructions.

## User Story 4: Check Service or Outage Status

As an internet service customer, I want the system to check whether there is a known service disruption, so that I can determine whether my problem may be related to a wider outage.

### Acceptance Criteria

The system shall use an approved service-status tool when required.

The system shall distinguish tool results from AI-generated explanations.

The system shall not claim an outage exists without tool evidence.

If the tool is unavailable, the system shall handle the failure safely.

## User Story 5: Ask for Missing Information

As an internet service customer, I want the system to ask for relevant missing information, so that my problem can be accurately assessed.

### Acceptance Criteria

The system shall identify information required to continue triage.

It may request relevant details such as duration, connection type or basic equipment status.

It shall not repeatedly ask for information already recorded.

Collected information shall update workflow state.

## User Story 6: Receive an Appropriate Next Action

As an internet service customer, I want the system to determine an appropriate next step, so that I know what should happen next.

### Acceptance Criteria

The system shall select only from approved actions.

Actions may include guidance, clarification, outage information or ticket escalation.

The workflow shall have defined limits and stop conditions.

The system shall stop or hand over when no further approved action is appropriate.

## User Story 7: Create a Support Ticket

As an internet service customer, I want my unresolved problem recorded as a support ticket, so that a human support officer can follow up.

### Acceptance Criteria

A simulated ticket shall be created only when escalation conditions are satisfied.

The ticket shall include the issue summary, category and relevant troubleshooting/status results.

Required information shall be validated.

The ticket shall indicate that human follow-up is required.

No infrastructure changes shall occur after ticket creation.

## User Story 8: Track the Active Support Case

As an internet service customer, I want the system to maintain progress of my current support case, so that I do not repeatedly provide the same information.

### Acceptance Criteria

The system shall maintain explicit case state.

State may include the issue, category, collected information, guidance, status result, workflow stage and ticket status.

Stored state shall support continuation of the current case.

The system shall distinguish session state from persistent memory.

## User Story 9: Remember Justified Case Information

As a returning internet service customer, I want relevant approved information from a previous support case retained, so that ongoing problems can be handled more efficiently.

### Acceptance Criteria

Only justified information shall be retained.

The purpose of retained information shall be documented.

Access shall follow authorization rules.

Retention and deletion rules shall be supported.

Memory shall not independently make critical decisions.

## User Story 10: Maintain Safe and Controlled Operation

As a system owner or support officer, I want the AI agent to operate within clearly defined boundaries, so that it cannot perform unauthorized or high-impact actions.

### Acceptance Criteria

The agent shall use only explicitly approved tools.

Maximum workflow iterations shall be enforced.

Tool inputs and outputs shall be validated.

Unauthorized requests shall be rejected safely.

The system shall not execute arbitrary commands or control network infrastructure.

Higher-impact actions shall require human approval.

Useful workflow logs or traces shall be generated.

# 3. AI Boundary Matrix

Table 1: A table showing the AI Matrix

| Activity | AI Responsibility | Deterministic Software | Human Responsibility | Boundary / Restriction |
| --- | --- | --- | --- | --- |
| Receive customer problem | Interpret natural-language description. | Validate required input and create active case. | None during normal intake. | AI does not alter the original report. |
| Classify internet problem | Identify likely supported issue category. | Validate classification against supported categories. | Review unusual cases. | Uncertain cases require clarification or safe escalation. |
| Ask for missing information | Identify missing details and generate questions. | Track collected information and prevent repetition. | Assist when needed. | Only case-relevant information may be requested. |
| Retrieve troubleshooting guidance | Select relevant queries and synthesize evidence. | Retrieve approved sources and enforce access boundaries. | Maintain and approve knowledge content. | No fabrication when supporting information is unavailable. |
| Provide troubleshooting steps | Generate clear, grounded guidance. | Apply safety and formatting checks. | Handle expert cases. | No unsafe or unauthorized infrastructure actions. |
| Check service/outage status | Decide when a check is relevant. | Call approved status tool and return results. | Maintain/review status information. | AI cannot invent or modify status information. |
| Select next action | Choose among approved actions. | Enforce action list, permissions, state and iteration limits. | Take over when hand-off is reached. | AI cannot invent new actions or tools. |
| Create ticket content | Summarize issue and evidence. | Validate fields and create simulated record. | Review and resolve case. | Ticketing remains within approved simulation. |
| Route ticket | Recommend routing category. | Apply routing rules. | Review or override if needed. | No independent high-impact decision-making. |
| Maintain active case state | Use available state for continuity. | Store and manage session/workflow state. | Access according to authorization. | State follows data-handling rules. |
| Persistent memory | Use approved retained information. | Enforce storage, retention, access and deletion. | Define/review memory policy. | Memory cannot silently make critical decisions. |
| Tool selection and use | Choose an appropriate approved tool. | Validate inputs and enforce allow-list. | Approve future tool expansion. | No arbitrary APIs, commands or unapproved tools. |
| Infrastructure control | None. | None in project scope. | Authorized personnel only. | AI must never control network infrastructure. |
| Disconnect/reconnect services | None. | None in project scope. | Authorized personnel only. | Automatic disconnection/reconnection is prohibited. |
| High-impact cases | Summarize evidence where appropriate. | Enforce hand-off and approval. | Make final decisions/actions. | AI cannot independently perform high-impact actions. |
| Stop workflow | Recognize completion, hand-off or inability to continue. | Enforce maximum iterations and stop conditions. | Continue after hand-off if necessary. | No uncontrolled or indefinite loops. |

## Explicitly Approved AI Actions

- Interpret customer-reported problems.

- Classify supported issue types.

- Ask relevant clarification questions.

- Retrieve and synthesize approved troubleshooting information.

- Decide when an approved status check is required.

- Interpret approved tool results.

- Select from predefined actions.

- Generate grounded guidance.

- Summarize unresolved cases for escalation.

- Recommend an approved routing category.

- Use justified case memory where permitted.

## Actions Reserved for Deterministic Software

- Input validation.

- Authorization and permission checks.

- Knowledge-base access controls.

- Calling the simulated service-status tool.

- Creating and storing simulated tickets.

- State management.

- Tool allow-list enforcement.

- Iteration and stop-limit enforcement.

- Retention/deletion rules.

- Logs and execution traces.

- Blocking prohibited actions.

## Actions Requiring Human Control

- Reviewing and resolving escalated cases.

- Actual infrastructure or service changes.

- Exceptional cases outside the workflow.

- Approval of high-impact actions.

- Knowledge-base governance.

- Memory and data-handling policy review.

- Overriding ticket routing where necessary.

## Prohibited Actions

- Direct infrastructure control.

- Arbitrary system or shell commands.

- Network configuration modification.

- Automatic disconnection or reconnection.

- Fabricating outage information.

- Modifying authoritative status records.

- Unauthorized data access.

- Use of tools outside the allow-list.

- Operation beyond iteration limits.

- High-impact actions without human approval.

## Boundary Principle

AI provides reasoning, interpretation, retrieval and bounded action selection. Deterministic software provides validation, authorization, enforcement and workflow control. Humans retain responsibility for high-impact decisions and actions.

# 4. Initial Architecture / Context Diagram

Figure 1: A software Architecture model

## 4.1 Component Responsibilities

Table 2: A table showing the responsibilities of each component

| Component | Responsibility |
| --- | --- |
| Internet Service Customer | Reports connectivity or service problems and provides clarification when requested. |
| ServiceFlow Application UI | Provides the interface through which the customer interacts with the system. |
| Application/Orchestration Layer | Controls workflow, validates inputs, manages state, enforces permissions, tool restrictions and stopping conditions. |
| Foundation Model | Understands natural language, classifies issues, generates clarification questions and selects among approved actions. |
| Knowledge Base/RAG | Provides controlled troubleshooting information and service guidance. |
| Service/Outage Tool | Returns authoritative simulated information about service availability or known outages. |
| Ticketing Tool | Creates and stores a simulated support ticket when escalation conditions are met. |
| Human Support Officer | Reviews escalated tickets and handles actions outside the AI agent's authority. |

## 4.2 Architecture Boundary

The AI model does not directly control tools or network infrastructure without the application's control layer. The workflow follows: AI proposes or selects an approved action → the orchestration layer validates it → an authorized tool executes → the result returns to the workflow → the AI interprets the result → the workflow stops or continues within defined limits.