SERVICE FLOW

An AI-Powered Internet Service Help-Desk Triage Agent — Group F

WEEK 7 PROGRESS REPORT

| Group / Project | Group F: ServiceFlow |
| --- | --- |
| Week ending | 16 October 2026 |

## 1. Work completed against weekly objectives

- 46-scenario evaluation set (normal, edge, incorrect information, adversarial, tool failure, unauthorized) with measurable criteria; run before and after fixes: 25/46 to 44/46 (54.3% to 95.7%), safety violations 3 to 0, crashes 1 to 0.

- Structured tracing of every run (components, guardrail events, steps with timing, retrieval, tool calls, outcome, latency).

- Guardrails implemented and tested: input validation, prompt-injection detection (9/10), output validation, tool allow-list, authorization, iteration/retry limits, approval gate, memory isolation. 19/19 targeted tests pass.

- Failure Catalogue: 11 genuine failures; 9 fixed and re-tested, 2 open.

## 2. Key engineering decisions

| Decision | Reason |
| --- | --- |
| Ran the evaluation on the unchanged Week 6 system first | Gave an honest before-state (25/46) and real failures, rather than a scored system that had already been tuned. |
| Guardrails are layered: input, output, allow-list, authorization, limits, approval gate | Heuristic injection rules cannot catch every paraphrase (A08), so architecture keeps a miss low-impact. |
| Did not change expectations or tune around E01 and A08 | They are recorded as open failures FC-10 and FC-11 with next steps. |
| Traces store a message fingerprint, not the text | Consistent with Week 6 data minimisation. |

## 3. Failures, challenges and response

Re-testing exposed problems the first round of fixes caused (an over-strict retrieval gate, FAQ false positives). They were fixed in a second round. Two failures remain open: E01 (wrong guide for a two-word query) and A08 (paraphrased injection). My own evaluator also had a bug that mis-scored 6 responses; it was caught, corrected and documented. Limits: offline keyword classifier, no held-out set, latency excludes any model call.

## 4. Links to repository and task evidence

GitHub: https://github.com/mashimwe/GROUP-F-Capstone-

ClickUp: https://app.clickup.com/1200420000004230/v/s/1200420000006102

Commit/PR:

## 5. Individual contribution summary

| Member | Task owned | Evidence |
| --- | --- | --- |
| Buyinza Samuel | Failure Catalogue with remediation and re-test evidence | Github |
| Bahati Brenda Kizito | Weekly Progress Report | Github |
| Aruho Priscillah | Guardrail implementation evidence | Github |
| Andimashimwe Rhoda | Observability/tracing evidence | Github |
| Nuwahereza Dennise | 30+ scenario evaluation dataset and results | Github |

## 6. Plan for next week (Week 8)

- Build a held-out evaluation set and re-run; address FC-10 and FC-11.

- Run the real Gemini classifier through the same harness and add model name, prompt version and model latency to the traces.

- Final report, demo and presentation material.

Overall Week 7 status: ON TRACK. The system now meets its measurable targets on this set, with two open failures documented.