WEEK 1 PROGRESS REPORT

ServiceFlow: An AI-Powered Internet Service Help-Desk Triage Agent

| Group / Project Name | Group F — ServiceFlow |
| --- | --- |
| Week Ending | 7 September 2026 |

# 1. Work completed against weekly objectives

Project definition and charter: Developed the Project Charter covering the project overview, problem statement, target users, pain points, proposed AI-native solution, scope, assumptions, constraints, success criteria and expected outcome.

Problem and user identification: Defined support for no internet, slow internet, intermittent connectivity, router/modem problems and possible service outages. Primary users are customers; secondary users are help-desk/technical support officers.

User stories and acceptance criteria: Developed ten user stories covering reporting, classification, troubleshooting, outage checking, clarification, next-action selection, ticket creation, case tracking, justified memory and safe operation.

AI boundary definition: Created a boundary between AI responsibilities, deterministic software responsibilities and human responsibilities.

Safety boundaries: Defined prohibited activities including direct infrastructure control, arbitrary commands, network configuration changes, automatic disconnect/reconnect, unauthorized data access and unsupported outage claims.

Initial architecture: Developed an architecture/context model connecting the customer, ServiceFlow UI, orchestration layer, foundation model, knowledge base/RAG, simulated service/outage tool, simulated ticketing tool and human support officer.

Project management setup: Prepared GitHub and ClickUp as locations for source-code version control, task management and project evidence.

# 2. Key engineering decisions and why they were made

| Engineering decision | Reason |
| --- | --- |
| Bounded AI agent | Use predefined actions, approved tools, permissions and workflow limits instead of an unrestricted chatbot. |
| Controlled knowledge base / RAG | Ground troubleshooting responses in approved information and avoid fabricating unsupported answers. |
| Simulated tools | Use simulated outage/status and ticketing tools because real ISP infrastructure and confidential customer systems are outside the project scope. |
| Deterministic control layer | Keep validation, authorization, state management, tool allow-lists, ticket creation, iteration limits and prohibited-action enforcement outside the AI model. |
| Human control for high-impact actions | Keep actual infrastructure/service changes and exceptional high-impact cases under human control. |
| State and justified memory | Maintain explicit active-case state and one justified persistent-memory capability without allowing memory to make critical decisions. |
| AI-assisted architecture development | ChatGPT supported project structuring, requirements and boundary analysis; Claude AI was used in developing/refining the architecture. The group reviewed and approved the final design. |

# 3. Failures / challenges and current response

| Challenge | Current response |
| --- | --- |
| Defining AI boundaries | Created the AI Boundary Matrix and explicit approved/prohibited action lists. |
| Preventing hallucinated outage information | Require outage information to come from the approved simulated service-status tool. |
| Limited access to real ISP infrastructure | Use simulated tools and synthetic/public data. |
| Safety and authorization | Enforce tool allow-lists, permissions, workflow limits and human hand-off. |
| Limited eight-week timeline | Restrict the first version to common internet-service issues and a small set of approved tools. |

# 4. Links to repository and task evidence

GitHub Repository: https://github.com/mashimwe/GROUP-F-Capstone-

ClickUp Board / Tasks: https://app.clickup.com/1200420000004230/v/s/1200420000006102

GitHub Commit(s)/Tag/PR: To be updated with the relevant Week 1 commit, tag or pull request.

# 5. Individual contribution summary

| Member | Task owned | Evidence (commit/file/task link) |
| --- | --- | --- |
| Buyinza Samuel | Project planning, requirements and documentation | Project Charter / GitHub / ClickUp |
| Bahati Brenda Kizito | Requirements and user stories | User Stories and Acceptance Criteria / GitHub / ClickUp |
| Aruho Priscillah | Project analysis and requirements | Project Charter / GitHub / ClickUp |
| Andimashimwe Rhoda | Architecture and system design | Initial Architecture / GitHub / ClickUp |
| Nuwahereza Dennise | Project coordination, documentation, AI boundary and safety analysis | Project Charter / AI Boundary Matrix / GitHub / ClickUp |

Note: Add specific GitHub commit IDs or ClickUp task links where available.

# 6. Plan for next week

Set up the initial application/project structure in GitHub.

Define the controlled troubleshooting knowledge base and data structure.

Prepare simulated internet service/outage records.

Design the customer-facing interface.

Begin implementing the application/orchestration layer.

Define approved interfaces for service-status checking and ticket creation.

Implement initial case-state management.

Begin connecting the AI component to the controlled workflow.

Define initial test scenarios from the Week 1 user stories.

Continue recording development decisions and evidence in GitHub and ClickUp.

# Overall Week 1 Status

ON TRACK — The team established the foundation for ServiceFlow through project definition, requirements, safety boundaries, AI responsibility boundaries and initial architecture. Week 2 will focus on implementation while maintaining these controls.