WEEK 2 PROGRESS REPORT

ServiceFlow: An AI-Powered Internet Service Help-Desk Triage Agent

| Group / Project Name | Group F — ServiceFlow |
| --- | --- |
| Week Ending | 11 September 2026 |

## 1. Work completed against weekly objectives

- Selected and documented the baseline foundation model (Gemini 2.0 Flash) with a Model Selection Note covering capability, cost, latency, privacy and access.

- Integrated the model into a minimal Python baseline script (serviceflow_baseline.py) that sends a customer message and returns a structured classification.

- Wrote Prompt Specification v1.0: role, task, context, constraints, output format and failure behaviour.

- Ran the 10-case evaluation set and revised the prompt to v1.1 to fix concrete failures found in testing.

- Recorded the prompt version history with the reasoning and evidence behind the v1.0 → v1.1 change.

## 2. Key engineering decisions and why they were made

| Engineering decision | Reason |
| --- | --- |
| Chose Gemini 2.0 Flash as the baseline model | Free tier removes cost/budget risk for a student team, latency is low enough for an interactive help-desk flow, and it followed instructions reliably in early manual testing. |
| Structured JSON output instead of free text | The classification result needs to be consumed programmatically by the (future) orchestration layer, not just displayed — a fixed schema keeps the AI/deterministic boundary from Week 1 clean. |
| Revised prompt to v1.1 after testing | Manual testing against the 10 evaluation cases surfaced concrete failures (markdown-wrapped JSON, inconsistent confidence values, no explicit guard against instruction-override attempts) that needed fixing before the baseline could be called reliable. |
| Kept the model's job limited to classification only | Matches the AI Boundary Matrix from Week 1 — the model interprets and classifies; it does not check outage status, create tickets, or take any action this week. |

## 3. Failures / challenges and current response

| Challenge | Current response |
| --- | --- |
| Model occasionally wrapped JSON output in markdown code fences, breaking automated parsing | Added an explicit instruction against this in prompt v1.1; application layer also strips fences defensively before parsing. |
| Risk of the model complying with instructions embedded in customer input (prompt injection) | Added an explicit rule in v1.1 to treat such messages as “unclear” and never reveal the system prompt; will expand adversarial testing in Week 7. |
| No budget for a paid model API | Selected Gemini 2.0 Flash specifically for its no-cost free tier, documented in the Model Selection Note. |
| Confidence field does not track technical signal strength for off-topic/adversarial input: across Cases 7, 9 and 10, the model returned confidence: “high” where Expected Behaviour called for “low” or “medium” — it appears to equate certainty about the category label (e.g. “unclear”) with confidence itself, rather than reflecting how much genuine technical detail the customer’s message contained. | Revised to prompt v1.2, adding explicit definitions for each confidence tier and a rule stating that certainty about an “unclear” classification does not by itself justify “high” confidence. To be re-tested against Cases 7, 9 and 10 in the next evaluation pass. |

## 4. Links to repository and task evidence

GitHub Repository: https://github.com/mashimwe/GROUP-F-Capstone-

ClickUp Board / Tasks: https://app.clickup.com/1200420000004230/v/s/1200420000006102

GitHub Commit(s)/Tag/PR: 5

## 5. Individual contribution summary

| Member | Task owned | Evidence (commit/file/task link) |
| --- | --- | --- |
| Buyinza Samuel | Model selection note | Project Charter / GitHub / ClickUp |
| Bahati Brenda Kizito | Week 2 Progress report | User Stories and Acceptance Criteria / GitHub / ClickUp |
| Aruho Priscillah | 10-case prompt evaluation | Project Charter / GitHub / ClickUp |
| Andimashimwe Rhoda | Prompt specification and prompt version history | Initial Architecture / GitHub / ClickUp |
| Nuwahereza Dennise | Working baseline model interaction | Project Charter / AI Boundary Matrix / GitHub / ClickUp |

## 6. Plan for next week (Week 3: Context Engineering and RAG)

- Assemble a controlled troubleshooting knowledge base (10-50 documents/records) with provenance recorded.

- Implement ingestion, chunking and retrieval over that knowledge base.

- Ground model responses in retrieved evidence and surface sources in the response/trace.

- Create at least 15 RAG test questions (answerable, partially answerable, unanswerable).

- Document at least three retrieval/grounding failures and their causes.

## Overall Week 2 Status

ON TRACK — a working baseline classification capability is integrated and tested against 10 cases, with a documented, versioned prompt. Week 3 will build the controlled knowledge base and retrieval layer on top of this baseline.