SERVICE FLOW

An AI-Powered Internet Service Help-Desk Triage Agent — Group F

WEEK 5 PROGRESS REPORT

| Group / Project Name | Group F — ServiceFlow |
| --- | --- |
| Week Ending | 2 October 2026 |

## 1. Work completed against weekly objectives

- Defined one task that genuinely benefits from multi-step decision making: end-to-end resolution of a customer's issue across classification, outage-checking, grounded troubleshooting, and ticket creation.

- Designed and implemented the Sense/Context -> Plan/Decide -> Act/Tool -> Observe -> Stop/Re-plan loop (agent.py), reusing the unmodified Week 3 RAG pipeline and Week 4 tools.

- Set and enforced concrete limits: max_iterations = 6, max_tool_retries = 1, and a closed approved-tool list.

- Defined four stop conditions, all reachable and all exercised in real traces: stop_resolved, stop_waiting_for_customer, stop_handoff_pending_approval, stop_max_iterations_reached.

- Captured four execution traces (exceeding the minimum of three), including the required failure/recovery case.

## 2. Key engineering decisions and why they were made

| Engineering decision | Reason |
| --- | --- |
| Plan/Decide implemented as a pure, deterministic function of state | Makes the agent's bounded autonomy exhaustively testable — given any state, the next action is fully predictable and reviewable, which matters more at this stage than letting an LLM choose freely. |
| Direct hand-written orchestration instead of an agent framework | Keeps every bound (max iterations, retry limit, approved-tool list, stop conditions) visible in our own code rather than inside a framework's loop logic. |
| Deterministic keyword classifier used as this week's Plan-step stand-in for Week 2's model | Week 2 already tested the real classifier; this week's evaluation target is the loop and its bounds, not the classifier itself, and the stand-in keeps every trace reproducible offline. |
| Tool retries capped at 1 and never exceeded even when the tool keeps failing | Prevents the agent from stalling on a dead service; Trace 3 shows the agent falling back to an alternative approved action once the retry budget is spent, instead of looping. |
| Every ticket still requires human approval, unchanged from Week 4 | The agent adds autonomy to which actions get chosen, not to which actions get to skip human approval — the higher-impact action boundary from Week 4 is preserved exactly. |

## 3. Failures / challenges and current response

Finding a customer message that genuinely fell below the RAG resolution threshold (for Trace 4) took several attempts — short troubleshooting corpora tend to match on shared domain vocabulary even for narrow, uncommon symptoms. This was resolved by testing candidate phrasings directly against the retriever rather than assuming a score, which is arguably a useful finding in itself: it suggests the resolution threshold may need per-category tuning as the corpus grows in later weeks.

## 4. Links to repository and task evidence

GitHub Repository: https://github.com/mashimwe/GROUP-F-Capstone-

ClickUp Board / Tasks: https://app.clickup.com/1200420000004230/v/s/1200420000006102

GitHub Commit(s)/Tag/PR:

## 5. Individual contribution summary

| Member | Task owned | Evidence (commit/file/task link) |
| --- | --- | --- |
| Buyinza Samuel | Agent Task Contract | GitHub |
| Bahati Brenda Kizito | Week 5 progress report | GitHub |
| Aruho Priscillah | Agent architecture diagram | GitHub |
| Andimashimwe Rhoda | Working bounded agent workflow | GitHub |
| Nuwahereza Dennise | Execution-trace design | GitHub |

## 6. Plan for next week (Week 6: Evaluation and Reliability Engineering)

- Design an evaluation harness covering correctness, safety and robustness across the whole pipeline built so far.

- Define quantitative metrics and pass/fail thresholds for classification, retrieval, tool use, and agent behaviour.

- Run a larger evaluation set and report pass rates, not just individual case walkthroughs.

- Document known failure modes and reliability gaps found during evaluation.

## Overall Week 5 Status

ON TRACK — a working, bounded, multi-step agent loop is implemented directly on top of already-tested Week 3/4 components, with all four stop conditions genuinely exercised across four real execution traces. Week 6 will formalise evaluation across the whole system.