SERVICE FLOW

An AI-Powered Internet Service Help-Desk Triage Agent — Group F

WEEK 4 PROGRESS REPORT

| Group / Project Name | Group F — ServiceFlow |
| --- | --- |
| Week Ending | 25 September 2026 |

## 1. Work completed against weekly objectives

- Defined two tools (check_outage_status, create_support_ticket) with full input/output schemas, authorization rules and failure behaviour.

- Implemented tool/function calling through an orchestration layer (call_tool) that routes by tool name and returns structured, typed errors.

- check_outage_status retrieves current (simulated) application data; create_support_ticket performs a low-risk simulated side effect (a draft ticket record).

- Tested missing parameters, an unauthorized request, a simulated unavailable service, and an unsupported/unexpected tool name — 10 cases in total, all run for real.

- Added a human-approval gate before any ticket is treated as created — the higher-impact action required by this week's brief.

- Updated the architecture diagram to show the new tool layer alongside Week 2's classification and Week 3's RAG layer.

## 2. Key engineering decisions and why they were made

| Engineering decision | Reason |
| --- | --- |
| Every ticket is created in “pending_approval”, never directly in “created” | Matches the project's AI Boundary Matrix and the closing rule that high-impact actions stay behind human approval — applied unconditionally rather than only for high-priority tickets, since a wrong low-priority ticket still wastes staff time. |
| Authorization checked against a verified customer_id in context, not the request body alone | Prevents a customer (or a compromised prompt) from creating a ticket under someone else's identity by simply naming a different customer_id in the arguments. |
| Structured error_type on every failure (validation_error / unauthorized / unavailable / not_found) | Lets the orchestration layer and the final customer-facing message react differently to each failure type instead of showing one generic error. |
| Outage-status tool kept strictly read-only with no approval gate | Matches the recommended-use-case boundary: “no remote control of infrastructure or automatic service disconnection/reconnection” — a status lookup carries no such risk and would over-restrict the flow if gated. |

## 3. Failures / challenges and current response

A validation-order bug initially hid the “service unavailable” failure path behind a formatting rejection (see the Test Evidence document) — fixed by using a correctly formatted simulated-down area code. No other defects found in this week's 10-case run; further adversarial testing of the tool layer (e.g. prompt-injection attempts to call create_support_ticket with a forged customer_id) is planned for Week 7's evaluation pass.

## 4. Links to repository and task evidence

GitHub Repository: https://github.com/mashimwe/GROUP-F-Capstone-

ClickUp Board / Tasks: https://app.clickup.com/1200420000004230/v/s/1200420000006102

GitHub Commit(s)/Tag/PR: [to be updated with the Week 4 commit, tag or pull request]

## 5. Individual contribution summary

| Member | Task owned | Evidence (commit/file/task link) |
| --- | --- | --- |
| Buyinza Samuel | [task owned this week] | [GitHub / ClickUp link] |
| Bahati Brenda Kizito | [task owned this week] | [GitHub / ClickUp link] |
| Aruho Priscillah | [task owned this week] | [GitHub / ClickUp link] |
| Andimashimwe Rhoda | [task owned this week] | [GitHub / ClickUp link] |
| Nuwahereza Dennise | Tool Catalogue, tool schemas, authorization/failure test design, updated architecture diagram | [GitHub / ClickUp link] |

Note: add specific GitHub commit IDs or ClickUp task links where available.

## 6. Plan for next week (Week 5: Agent Architecture and Bounded Autonomy)

- Define one task that genuinely benefits from multi-step decision making (e.g. triage -> retrieve -> decide whether to check outage or create a ticket -> stop).

- Design the Sense/Context -> Plan/Decide -> Act/Tool -> Observe -> Stop/Re-plan loop using the Week 3 and Week 4 building blocks.

- Set maximum iterations, the approved-tool allow-list, stop conditions, and human hand-off conditions.

- Capture at least three execution traces, including one failure/recovery case.

## Overall Week 4 Status

ON TRACK — two tools are implemented, tested and demonstrated with genuine failure evidence, and the higher-impact action (ticket creation) is structurally behind a human-approval gate rather than a policy note. Week 5 will wire these tools into a bounded multi-step agent loop.