SERVICE FLOW

An AI-Powered Internet Service Help-Desk Triage Agent — Group F

WEEK 8 PROGRESS REPORT

| Group / Project | Group F: ServiceFlow (release v1.0.0) |
| --- | --- |
| Week ending | 23 October 2026 |

1. Work completed against weekly objectives

- Final hardening review against the Week 1 user stories. It found three acceptance gaps (ticket content, case continuation, repeated questioning) and all were fixed.

- Integrated the foundation model through the application: a validated Gemini classifier with timeout and keyword fallback. The Week 2 model (gemini-2.0-flash) had been shut down by Google, so the model id is now configuration. Call shape verified against the real SDK; live accuracy not yet measured.

- Wrote 20 held-out scenarios before the first run and ran them once: 11/20 (55%); 14/20 after three fixes. Development set 44/46, safety violations 0, crashes 0.

- 79 automated tests (including mutation-checked guardrails and two regression gates), CI workflow, README, .env.example, CHANGELOG, demo runner.

- Final Engineering Report (9 pages plus appendices), presentation deck with speaker notes, evidence pack, release zip.

- Corrected earlier documents that contained unverified claims (see the Correction Note).

2. Key engineering decisions

| Decision | Reason |
| --- | --- |
| Keep the held-out result at 55% as the headline | The 95.7% development score was tuned against its own set. Reporting both is honest. |
| Did not tune the keyword classifier to the held-out set | It is a fallback; tuning would remove the held-out set's value. Gemini is meant to handle phrasing. |
| Output claim checks apply to system-written text only | Approved guide text legitimately contains negated wording; checking it blocked good answers. |
| Left FC-10 and FC-11 open | Real fixes need embeddings and a model-based detector; both are recorded with next steps. |

3. Failures, challenges and response

The held-out set exposed a 41-point gap. Re-testing after the knowledge-base rewrite found an output guardrail that blocked approved text (fixed, with regression tests). A demo rehearsal found six guides written for staff but shown to customers (rewritten). The review also found that Week 2 documents described tests that were never run (corrected).

4. Links to repository and task evidence

GitHub: https://github.com/mashimwe/GROUP-F-Capstone-    ClickUp: https://app.clickup.com/1200420000004230/v/s/1200420000006102    Tag: v1.0.0 [to be added after pushing]

5. Individual contribution summary

| Member | Task owned | Evidence |
| --- | --- | --- |
| Buyinza Samuel | [task owned this week] | [link] |
| Bahati Brenda Kizito | [task owned this week] | [link] |
| Aruho Priscillah | [task owned this week] | [link] |
| Andimashimwe Rhoda | [task owned this week] | [link] |
| Nuwahereza Dennise | Final report, evaluation evidence, presentation, correction note, submission checklist | [link] |

6. Remaining before submission

- Run python src/gemini_eval.py with a key and paste the result into report Section 4 (highlighted).

- Push, confirm CI passes, tag v1.0.0, capture screenshots, close the ClickUp board.

Overall Week 8 status: ON TRACK. The system is complete and tested; three items above need the team (a key, a push, screenshots).